TEAM RESPONSIBILITIES

Who Builds What — Aryan, Atharva & Moksh

Simple, clear breakdown of every task, component, and integration point

Poonawalla Fincorp  |  Video KYC Loan Origination

# Team Overview

| Name | Role | One Line Summary |
| --- | --- | --- |
| Atharva | Frontend + Email | Builds everything the user sees and the email that kicks off the flow |
| Moksh | ML Model | Trains and prepares the LightGBM risk model that makes the lending decision |
| Aryan | Everything Else | Backend, AI pipeline, video session, STT, LLM extraction, decision engine, PDF, APIs, infra |

Each person has a clearly defined boundary. Integration points (where two people's work connects) are called out explicitly so nobody is blocked waiting for the other.

# Atharva — Frontend & Email

Atharva's Territory Everything the customer and admin SEE and INTERACT with. The email that sends the KYC link. No backend logic. No AI. No database. Just clean UI and email delivery.

## Part A: Admin Dashboard

This is the web portal the loan officer uses. Atharva builds the full frontend. Aryan provides the APIs it calls.

| Screen | What Atharva Builds | API It Calls (Aryan provides) |
| --- | --- | --- |
| Login page | Email + password login form, error states, session cookie handling | POST /admin/login |
| Customer list | Table with name, phone, product, link status, date; search + filter | GET /admin/customers |
| Send Link modal | Email prefill, expiry selector (24/48/72h), optional note, Send button | POST /admin/send-link |
| Sent confirmation | Success toast, row status updates to 'Link Sent' with timestamp | Response from POST /admin/send-link |
| Resend link button | Appears when previous link expired; triggers new link generation | POST /admin/resend-link |
| Session status view | Real-time status column: Sent / In Progress / Approved / Declined / HITL | GET /admin/session-status/{id} |
| HITL queue tab | List of sessions flagged for human review with session details | GET /admin/hitl-queue |

## Part B: Customer-Facing Session UI

This is the web app the customer opens from their email link. It's a single-page app with multiple screens.

| Screen | What Atharva Builds | API / Data Source |
| --- | --- | --- |
| Welcome screen | Personalised greeting, instructions, device check (camera/mic/internet), 'I'm Ready' button | GET /session/{token} — Aryan returns customer name and config |
| Face check screen | Camera feed with oval guide, liveness status animation, result indicator | WebSocket /ws/liveness — Aryan streams liveness_score in real time |
| Consent screen | Consent text display, mic waveform animation, 'Response recorded' confirmation | WebSocket /ws/consent — Aryan returns consent_confirmed flag |
| Question screen | Question text, 30s orange timer bar, green answer bar, live transcript text, 'Stop & proceed' button, question counter | WebSocket /ws/qa — Aryan streams transcript chunks; Atharva displays them |
| Processing screen | Progress bar, status messages that cycle, brand animation | No API call — just a timed animation while Aryan's backend processes |
| Approved offer screen | Big green tick, amount, rate, 3 EMI options (recommended highlighted), approval basis bullets, Download + Accept buttons | GET /session/{id}/offer — Aryan returns the full offer JSON |
| Declined screen | Neutral icon, decline reason (1 sentence), 'What can I do?' tips, helpline, 'other products' link | Same GET /session/{id}/offer — different UI branch for declined outcome |
| PDF download trigger | Clicking Download button fetches the PDF from the URL Aryan provides | GET /offers/{offer_ref_id}/download — Aryan returns S3 pre-signed URL |
| Session expired screen | Simple message if the link is expired or already used | HTTP 410 response from GET /session/{token} |

## Part C: Email

Atharva owns email delivery from admin to customer. The email sending infrastructure is simple — one transactional email triggered by the admin clicking Send.

| Task | Details |
| --- | --- |
| Email provider | Use SendGrid or AWS SES (whichever is available in the project) |
| Template | HTML email with Poonawalla Fincorp branding, customer name, CTA button, expiry note |
| CTA button link | The session URL provided by Aryan's POST /admin/send-link response |
| Trigger | Admin clicks 'Send KYC Link' on the dashboard — frontend calls Aryan's API, gets back the URL, then Atharva's code sends the email |
| Fallback | If email fails, show an error toast and a 'Copy Link' button so admin can share manually |
| Resend email | Same template, new link from Aryan's resend API |

## What Atharva Does NOT Build

- No backend. No Python. No database.

- No AI model. No STT. No LLM calls.

- No risk scoring. No PDF generation.

- No WebSocket server — Aryan builds the server side; Atharva just connects to it from the browser.

## Atharva's Integration Points with Aryan

APIs Atharva calls (all built by Aryan) GET /session/{token} — validates link, returns customer name + config POST /admin/login — admin authentication GET /admin/customers — customer list with pagination POST /admin/send-link — generates link, returns session URL POST /admin/resend-link — generates new link for expired session GET /admin/session-status/{id} — real-time session status for dashboard GET /admin/hitl-queue — list of sessions needing human review GET /session/{id}/offer — offer data for offer screen (approved or declined) GET /offers/{offer_ref_id}/download — returns S3 pre-signed PDF download URL WS /ws/liveness — real-time liveness score stream WS /ws/consent — consent detection result stream WS /ws/qa — per-question transcript chunk stream

# Moksh — ML Model

Moksh's Territory Train, tune, and export the LightGBM risk model. Deliver a model file + exact feature specification that Aryan integrates into the decision engine. No backend code. No API. No UI. Just the model.

## What Moksh Builds

### The LightGBM Risk Scoring Model

This is the model that takes in 35 features about a loan applicant and outputs a probability of default (e.g. 2.4%) which gets mapped to a risk band (LOW, MEDIUM_LOW, MEDIUM_HIGH, HIGH, VERY_HIGH).

| Task | Details |
| --- | --- |
| Dataset | Historical loan application data with outcome labels (default = 1, repaid = 0) |
| Algorithm | LightGBM (primary); XGBoost (challenger/comparison) |
| Target variable | Binary: 1 = defaulted, 0 = fully repaid |
| Train/val/test split | 70% training, 15% validation, 15% test — stratified by outcome |
| Evaluation metrics | AUC-ROC (primary), KS statistic, Gini coefficient, F1 at risk band thresholds |
| Class imbalance | Handle with scale_pos_weight or SMOTE — defaults are typically rare |
| Hyperparameter tuning | Optuna or manual grid search on: num_leaves, learning_rate, min_child_samples |
| Calibration | Platt scaling or isotonic regression to ensure PD scores are true probabilities |
| Explainability | SHAP TreeExplainer — must work with the trained model; test it before delivery |

### The 35 Features Moksh Must Match Exactly

These feature names are fixed. The column order, names, and types must match exactly. If they don't match, Aryan's integration breaks. DO NOT rename anything.

| Group | Feature Names (exact) | Count |
| --- | --- | --- |
| Bureau | credit_score, dpd_12m, dpd_24m, active_loans_count, total_outstanding_inr | 5 |
| Income & Employment | monthly_income, employment_type, employer_tier, job_tenure_years | 4 |
| Loan Request | requested_amount, loan_to_income_ratio, preferred_tenure_months, loan_purpose_encoded | 4 |
| Liabilities | existing_emi_monthly, total_obligations, foir_ratio, debt_to_income | 4 |
| Pre-session Scores | geo_risk_score, ip_risk_score, device_risk_score | 3 |
| CV Signals | liveness_score, age_consistency_score, face_confidence_score | 3 |
| Session Behavior | avg_response_latency_ms, hesitation_count, question_retry_count | 3 |
| LLM Quality | extraction_confidence_avg, inconsistency_score, consent_confidence | 3 |
| Prior App History | prior_applications_count, prior_rejections_count, days_since_last_app, last_outcome_encoded, prior_risk_band_encoded, prior_loan_performance_encoded, application_velocity_30d | 7 |

### Risk Band Thresholds (Fixed — Must Match These Exactly)

| Risk Band | PD Range | int code |
| --- | --- | --- |
| LOW | PD < 0.03 | 1 |
| MEDIUM_LOW | 0.03 <= PD < 0.06 | 2 |
| MEDIUM_HIGH | 0.06 <= PD < 0.10 | 3 |
| HIGH | 0.10 <= PD < 0.15 | 4 |
| VERY_HIGH | PD >= 0.15 | 5 |

### What Moksh Delivers to Aryan

| Deliverable | Format | Notes |
| --- | --- | --- |
| Trained model file | risk_model_v1.lgb (LightGBM Booster format) | Aryan loads this with lgb.Booster(model_file='...') |
| Feature list file | features.json — ordered list of 35 feature names | Aryan uses this to ensure column order is correct at inference |
| Threshold config | thresholds.json — PD cutoffs for each risk band | Aryan loads this to map PD score to risk band string |
| Calibration object | calibrator.pkl — sklearn calibration object | Aryan applies this after raw model output to get true PD |
| Training report | model_report.pdf — AUC, KS, Gini, confusion matrix, SHAP summary plot | For demo presentation |
| Test inference script | test_inference.py — runs the model on 3 sample inputs and prints output | Aryan uses this to verify integration works |

### Expected Model Output Format

model.predict(X) must return a numpy array where: X shape: (n_samples, 35) — 35 features in exact order from features.json Output: (n_samples,) — one float per row, range 0.0-1.0 Example: [0.024] — 2.4% probability of default After calibration: pd_score = calibrator.predict_proba(raw_pred)[:, 1][0] — final PD value risk_band = lookup_band(pd_score, thresholds) — string band

## What Moksh Does NOT Build

- No API wrapper around the model — Aryan handles that

- No UI. No PDF. No email.

- No database. No feature engineering in production — Aryan's pipeline assembles the feature vector; Moksh just needs the model to work when given a correct vector

## Moksh's Integration Point with Aryan

Handoff Checklist (Moksh delivers these files to Aryan) [ ] risk_model_v1.lgb — trained LightGBM booster [ ] features.json — ordered 35-feature list [ ] thresholds.json — PD band cutoffs [ ] calibrator.pkl — probability calibration object [ ] test_inference.py — test script with 3 sample inputs [ ] model_report.pdf — eval metrics and SHAP summary Once Aryan receives these, he integrates the model into the decision engine. Moksh does not need to touch any other part of the codebase.

# Aryan — Everything Else

Aryan's Territory The entire backend, AI pipeline, real-time session engine, APIs, database, and infrastructure. Everything that is not the frontend UI, email, or the model training itself. Aryan integrates Atharva's UI with the backend and Moksh's model into the decision engine.

## A. Backend Infrastructure & APIs

All the APIs that Atharva's frontend calls are built here.

| Component | What Aryan Builds |
| --- | --- |
| FastAPI app | Main API server — all REST endpoints and WebSocket handlers |
| PostgreSQL database | Tables: sessions, customers, applications, decisions, audit_log, offer_pdfs |
| Redis | Session state cache, rate limiting, Celery task queue |
| JWT token system | Generate, sign, validate, and expire one-time session links |
| Admin auth | Login endpoint, session cookies, role-based access for admin vs reviewer |

## B. Prior Application History Check

| Task | Details |
| --- | --- |
| DB query | Look up prior applications by customer_id, phone hash, or Aadhaar hash |
| 7 feature extraction | Compute prior_applications_count, rejections, days_since, velocity, etc. |
| Velocity flag | If velocity >= 7 in 7 days: pause session, create HITL task |
| Fast-track logic | If prior clean approval: return pre-fill data for Q1, Q2 to frontend |

## C. Pre-Session Risk Scoring

| Score | What Aryan Builds |
| --- | --- |
| geo_risk_score | Call browser Geolocation API, compare with MaxMind IP city, check internal pincode risk DB |
| ip_risk_score | Call MaxMind Minfraud or ip-api.com, check Tor exit list, internal blacklist |
| device_risk_score | Integrate FingerprintJS results, check device blacklist, detect automation signals |

## D. Real-Time Video Session (LiveKit + WebRTC)

| Task | Details |
| --- | --- |
| LiveKit server | Set up and configure LiveKit SFU for scalable WebRTC sessions |
| Room management | Create room per session, manage participant join/leave events |
| Audio extraction | Extract audio stream from LiveKit for STT processing |
| WebSocket endpoints | Build /ws/liveness, /ws/consent, /ws/qa — stream results back to frontend |
| Session event logging | Log every event (Q advance, timer, stop-button tap) with timestamp for audit |

## E. Liveness & Face AI (CV Pipeline)

| Task | Details |
| --- | --- |
| Liveness detection | Integrate InsightFace ArcFace anti-spoofing model on 15-frame sequences |
| Active challenge | If passive score < 0.75: send challenge prompt, validate via MediaPipe landmarks |
| Age estimation | Run InsightFace age estimator, compute age_consistency_score |
| Stream results | Push liveness_score, face_confidence, challenge_status over /ws/liveness WebSocket |

## F. Streaming Speech-to-Text (STT Pipeline)

| Task | Details |
| --- | --- |
| faster-whisper setup | Install and run faster-whisper large-v3 on GPU; CTranslate2 backend |
| Chunk processing | Receive 5-second audio chunks over WebSocket, transcribe each in <800ms |
| Intent detection | Monitor silence duration, STT confidence plateau — trigger auto-advance signal |
| Word timestamps | Enable word_timestamps=True; store per-word timings for audit trail |
| WhisperX post-session | Run WhisperX diarization after session for full word-level transcript with speaker ID |
| Stream to frontend | Push partial transcript text over /ws/qa so frontend can display it live |

## G. LLM Field Extraction Pipeline

| Task | Details |
| --- | --- |
| Model hosting | Deploy Llama 3.1 8B or Qwen2.5 7B locally (Ollama or vLLM) |
| Per-question prompts | Implement exact JSON-mode prompts for Q1-Q8 per the fixed schema |
| Confidence handling | If confidence < 0.70 on critical field: trigger follow-up question via LangGraph |
| Consistency check | Run single cross-field consistency pass after all 8 questions extracted |
| Output validation | Validate LLM JSON output against expected schema; fallback to null if malformed |

## H. LangGraph Orchestration

| Task | Details |
| --- | --- |
| Graph definition | Define all nodes: history_check, pre_scoring, liveness, consent, qa_engine, llm_extract, consistency, form_assembly, hard_rules, ml_scoring, offer_matrix, pdf_generation, hitl_review, audit_commit |
| Conditional edges | If liveness fails: route to HITL. If low-conf field: trigger follow-up. If velocity high: pause session. |
| Session resume | If customer drops mid-session: serialize state to Redis; resume from last checkpoint on reconnect |
| Retry logic | Wrap STT and LLM calls with retry (3 attempts) and fallback (flag for HITL) |

## I. Decision Engine

| Layer | What Aryan Builds |
| --- | --- |
| Hard rules engine | Load policy YAML, check all 8 rules (age, income, bureau, DPD, FOIR, pincode, liveness) |
| Feature vector assembly | Collect all 35 features from form data, CV output, session metadata, history — produce ordered numpy array matching features.json from Moksh |
| Model integration | Load Moksh's risk_model_v1.lgb and calibrator.pkl; call predict(); apply calibration; lookup risk band from thresholds.json |
| SHAP computation | Run shap.TreeExplainer on model; compute SHAP values for every decision; store top-5 positive and negative features |
| Offer matrix lookup | Implement offer matrix as in-memory dict; lookup by risk_band + income_bucket + bureau_bucket; compute EMI for all tenures |

## J. PDF Generation & Delivery

| Task | Details |
| --- | --- |
| ReportLab PDF | Build offer PDF template with all sections from the spec; password-protect with last 4 digits of mobile |
| SHA-256 hash | Compute hash of PDF bytes; store in audit_log for tamper detection |
| S3 upload | Upload PDF to MinIO/S3 at /offers/{session_id}/{offer_ref_id}.pdf |
| Pre-signed URL | Generate 30-day pre-signed download URL; return to Atharva's GET /offers/{id}/download endpoint |
| Email trigger | After PDF is in S3, trigger email via SendGrid/SES with the download link (Atharva handles the email template; Aryan triggers the send via API call) |

## K. Audit Trail

| Task | Details |
| --- | --- |
| Session records | Every event in the session stored with timestamp in PostgreSQL |
| All 35 feature values | Stored alongside every ML decision for full reproducibility |
| SHAP values | Stored per decision in audit_log table |
| Policy + model version | policy_ver and model_ver columns on every decision row |
| Recording storage | Video and per-question audio uploaded to S3 with AES-256 encryption; 7-year retention |

## Aryan's Integration Points

What Aryan provides to Atharva (APIs + WebSockets) All REST and WebSocket endpoints listed in Atharva's section above. Aryan documents each endpoint with exact request/response JSON so Atharva can build without waiting. A local dev server so Atharva can run the frontend against real backend endpoints.

What Aryan receives from Moksh (model files) risk_model_v1.lgb, features.json, thresholds.json, calibrator.pkl, test_inference.py Aryan plugs these into the decision engine (Step I above). Until Moksh's model is ready, Aryan uses a dummy model that returns PD=0.05 (LOW band) for all inputs. Swap is one line of code — load the real .lgb file instead of the dummy.

# Quick Reference: Who Does What

| Feature / Component | Atharva | Moksh | Aryan |
| --- | --- | --- | --- |
| Admin login page | Builds UI | — | Builds /admin/login API |
| Customer list | Builds UI table | — | Builds /admin/customers API |
| Send KYC email | Builds email template + send logic | — | Builds /admin/send-link API, generates JWT token |
| Welcome screen | Builds UI | — | Builds /session/{token} validation API |
| Device check (camera/mic/internet) | Builds JS check in browser | — | — |
| Geo / IP / device risk scores | — | — | Builds all 3 scoring functions |
| Prior application history check | — | — | Builds DB query + 7 feature extraction |
| Face / liveness screen | Builds UI + WebSocket listener | — | Builds CV pipeline, runs InsightFace, streams score |
| Age estimation | — | — | Runs InsightFace age model, computes age_consistency |
| Consent screen | Builds UI + mic animation | — | Builds consent STT + LLM validation |
| Q&A screen (all timers + button) | Builds complete UI | — | Builds STT pipeline, intent detection, streams transcript |
| LLM field extraction | — | — | Builds all Q1-Q8 extraction prompts + consistency check |
| LangGraph orchestration | — | — | Builds complete workflow graph |
| Hard rules engine | — | — | Builds policy YAML loader + 8-rule checker |
| ML model training | — | Trains LightGBM, delivers .lgb file | — |
| ML model inference (production) | — | — | Loads Moksh's .lgb file, assembles 35-feature vector, runs inference |
| SHAP explainability | — | — | Runs TreeExplainer, stores per-decision values |
| Offer matrix | — | — | Builds in-memory lookup table |
| Offer screen (approved) | Builds UI | — | Builds /session/{id}/offer API |
| Decline screen | Builds UI | — | Same API, different outcome field |
| PDF generation | — | — | Builds ReportLab template, password protection, S3 upload |
| PDF download button | Builds download trigger | — | Builds /offers/{id}/download pre-signed URL API |
| Audit trail | — | — | Builds all DB logging, S3 storage, 7-year retention |
| Full test + integration | — | — | Aryan coordinates end-to-end testing with both teammates |

# Suggested Build Order

This order minimises blocking. Each person can work in parallel after the first week.

| Week | Atharva (Frontend) | Moksh (Model) | Aryan (Backend) |
| --- | --- | --- | --- |
| 1 | Set up Next.js project, build admin login + customer list UI (use mock API data) | Set up dataset, define feature engineering for all 35 features, start EDA | Set up FastAPI, PostgreSQL schema, JWT system, admin login API, customer list API |
| 2 | Build 'Send Link' modal + email template, build welcome screen + device check | Clean data, handle class imbalance, train first baseline LightGBM model | Build prior history check, geo/IP/device scoring, LiveKit setup, pre-session scoring APIs |
| 3 | Build face check screen (connect to Aryan's liveness WebSocket), consent screen | Tune hyperparameters, run Optuna search, track experiments | Build liveness CV pipeline, consent STT, Q&A streaming STT pipeline |
| 4 | Build full Q&A screen: timer bars, Stop button, live transcript display | Calibrate model, run SHAP tests, prepare all 6 deliverable files | Build LLM extraction pipeline (Q1-Q8), consistency check, LangGraph graph |
| 5 | Build processing screen animation, approved offer screen, declined screen | Write model_report.pdf, finalize test_inference.py, handoff to Aryan | Build hard rules engine, integrate Moksh's model, build offer matrix, SHAP logging |
| 6 | Build PDF download button, polish all screens, fix mobile responsiveness | Support Aryan if integration issues arise (available for questions) | Build PDF generation + S3 + email trigger, audit trail, full API documentation |
| 7 | End-to-end testing with real backend, fix any frontend bugs | — | End-to-end testing, fix integration bugs, prepare demo environment |